Daily Progress & Engineering Alignment Report

Manufacturing ERP System — Profile, Settings, Notifications & AI Gate Security

| Report Date: September 28, 2026 | Milestone: Phase 2.5 — Core Suite Complete |
| --- | --- |
| Overall QA Status: 27/27 Tests Passing (100%) | Target Stack: NestJS, TypeORM, React 18, Vite |

1. Executive Summary

Today, the engineering team achieved 100% completion across six core modules of the Manufacturing ERP platform. This release delivers enterprise-grade user profile and preferences management, real-time alert notifications with sliding-window deduplication, and a multi-factor AI Gate Risk & Security Hub suite that prevents unauthorized factory dispatches.

2. Team Alignment & Work Breakdown

Team Member 1: Frontend Architecture & UX Lead

Profile Section (ProfilePage.tsx): Engineered comprehensive identity management, editable contact fields, password change modal with validation, isolated user avatar color palettes, and local photo storage with offline fallback safety.

Settings Suite (SettingsPage.tsx): Delivered multi-tab configuration for UI localization (English, Hindi, Marathi), Dark/Light theme switching, sound & voice synthesis feedback, hardware barcode scanner modes, and station-specific parameters (Packing, Box, Invoice, Gate).

Notification UI Suite: Built header Notification Bell popover with real-time badges, animated toast alerts with sound triggers, and a full-featured Notifications management page.

Team Member 2: Backend AI & Core Architecture Lead

AI Gate Risk Scoring Engine (gate-risk.service.ts): Developed a 6-factor weighted risk evaluation algorithm (Quantity Anomaly 28%, Unusual Scan Time 20%, Workflow Bypass 22%, Scan Retry Failures 25%, Customer Order Profile 15%, Operator Scan Velocity 12%).

Notification Backend (notifications.service.ts): Created erp_notification table with 60-minute sliding deduplication, severity classification (INFO, WARNING, HIGH, CRITICAL), and supervisor audit resolution logging.

Daily Security Briefing Service (daily-security-briefing.service.ts): Built chronological incident aggregation, multi-signal consolidation, and zero-hallucination fact grounding tied directly to ERP MySQL records.

Team Member 3: Security Operations & Full-Stack QA Lead

AI Security Hub & Gate Risk Dashboards: Created executive SOC dashboard with real-time KPI ribbons, multi-criteria incident search, and interactive risk factor breakdown visualizers.

Forensic Audit Modals: Engineered deep chronological scan timeline playback and supervisor review modals for approving, flagging, or rejecting flagged shipments.

Automated Regression Test Suites: Authored and executed 3 automated regression suites (run_notification_center_regression.js, run_ai_gate_risk_regression.js, run_ai_daily_briefing_regression.js) achieving 100% test pass rate.

3. QA Verification & Test Execution Results

| Test Suite / Scope | Target Script / Tool | Tests Run | Outcome |
| --- | --- | --- | --- |
| Notification & Alert Center | run_notification_center_regression.js | 8 / 8 | PASS (100%) |
| AI Gate Risk Analysis | run_ai_gate_risk_regression.js | 10 / 10 | PASS (100%) |
| AI Daily Security Briefing | run_ai_daily_briefing_regression.js | 7 / 7 | PASS (100%) |
| Frontend Production Build | npm run build (Vite + TS) | 1 / 1 | PASS (0 Errors) |
| Backend NestJS Compilation | nest build (TypeScript) | 1 / 1 | PASS (0 Errors) |

4. Defect Analysis & Resolutions

| Issue / Defect | Root Cause | Engineering Resolution |
| --- | --- | --- |
| User Avatar State Bleed | Shared localStorage keys caused avatar color collisions across logins. | Scoped avatar and photo storage keys by user ID/role in userProfileStorage.ts. |
| Alert Notification Storms | Repeated barcode retry failures created dozens of redundant notifications. | Implemented 60-minute sliding window deduplication using dynamic dedup_key hashing. |
| Defunct Action URLs (404) | Historical notifications had outdated /verification route links. | Added on-boot database migration in onModuleInit() rewriting links to /ai_gate_risk?search={id}. |
| Supervisor Audit Gap | Resolved alerts had no permanent record of supervisor approval. | Added resolved_by_name, resolved_at, and resolution_note fields to erp_notification table. |

5. Roadmap & Next Steps

Phase 3: Ask ERP Assistant — Develop conversational NLP assistant for querying part stocks, dispatch histories, and customer trends.

Gate Vision Validator — Integrate edge-camera barcode verification for automated gate release pass validation.

Mobile Push Notifications — Deploy WebPush service workers for immediate supervisor alerts on mobile tablets.